CS195: JavaScript

Alexa Herrera Condry

Assignment: Final Project

Nova Ink VT

Version <1.0>

Table Of Contents

Time Log 3

Introduction 4

Purpose 4

Definitions, acronyms, and abbreviations 4

Overall Description 4

Story Board 5

Specific requirements 9

|  |  |  |  |
| --- | --- | --- | --- |
| Time Log | | | |
| Estimated time to complete assignment => | | | 100 Hours |
| Date | Time Spent  (in hours) | Description | Author |
| 03/19 | 10 | Brainstorming ideas and gathering functional requirements. Next, beginning to compile HTML code | Alexa Herrera |
|  | 1.0 | Creating Logo | Alexa Herrera |
|  | 50 | Writing all the major code that was required from the previously defined functional requirements | Alexa Herrera |
|  | 24 | CSS | Alexa Herrera |
|  | 3 | Validating | Alexa Herrera |
|  | 10 | Adding JS functionality | Alexa Herrera |
|  | 5 | Implementing additional aspects to meet project requirements | Alexa Herrera |
|  | 2.0 | Creating projected decisions page | Alexa Herrera |
|  | 1.0 | Writing video script | Alexa Herrera |
|  | 1.0 | Record actual video and editing | Alexa Herrera |
|  | 1.0 | Updating spec doc at project completion | Alexa Herrera |
|  | 0 | Writing progress report emails to Bob | Alexa Herrera |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | 110 | <=Total Time Spent |  |
|  |  |  |  |

# Introduction

### Purpose

The purpose of this document is to describe the requirement specification for my website, Nova Ink VT

The intended audience for this document is for Bob Erickson

*First it is the contract between you and the client. Second it is for the developer of the site. Two primary goals are:*

1. *Client gets a very good understanding of what you will be delivering.*
2. *Developer has a very good understanding of what they are going to create.*

### Definitions, acronyms, and abbreviations

*Sample for the client:*

W3 Validation – refers to both Html and CSS validation tool provided by the W3c.org. the html validator is located at:

<http://validator.w3.org/>

with the CSS validator located at:

<http://jigsaw.w3.org/css-validator/>

# Overall Description

The overall project is design and implement the first iteration of the Nova Ink VT, a business owned and operated by me out of my hometown, Brandon, VT. The business is newly created so overall goal of the site is to meet the necessary needs of our current business. The site will be mainly to attract and educate the first round of potential and a place to get in to contact with those already interested.

# Story Board

# Specific requirements

1. *Title for main page*: *Nova Ink VT.*
2. *Meta Description*: *what is the description for the above link.*
3. *Meta Character set*: UTF - 8
4. *Logo*: *Our company logo.*
5. *Main page photo*: *pick a photo of you.*
6. *Contact Page: A page with a form in order to make it easier to get in charge of new clients*
7. *Locations Page: A page designed to showcase our current location*
8. *JavaScript Implementation*
9. *Gallery Page: A page designed to showcase our current work allow clients to see our present and past work.*
10. *A clean and elegant customer focused UI*
11. *A consistent, easy to user nav bar that complements the UI well*
12. *Possibly, a mobile friendly version, or the inclusion of media queries in order to make the site viewed and usable on mobile*